## Slide 1: INNO 2 A-SIA
Jonas Brandenburg
Raphael Dohnalek
Markus Duskanich
Michael Duskanich
Tobias Meindl

## Slide 2: Demonstration
a-sia.miduskanich.com

## Slide 3
2022
2022
Today
Mar
Apr
May
Jun
2022
11 days
Mar 15 - Mar 29
Network Management
16 days
Mar 29 - Apr 19
Node Creation
11 days
Apr 19 - May 3
Connections
11 days
May 3 - May 17
Inspector and Simulation
11 days
May 17 - May 31
Simulation
11 days
May 31 - Jun 14
Simulation
11 days
Jun 14 - Jun 28
Node Placement
Planned Roadmap

## Slide 4
2022
2022
Today
Mar
Apr
May
Jun
2022
44 days
Mar 15 - May 15
Network Management
16 days
May 15 - Jun 6
Node Creation
13 days
Jun 6 - Jun 22
Inspector
3 days
Jun 22 - Jun 25
Connections
12 days
Jun 13 - Jun 28
Simulation
Real Roadmap

## Slide 5: Learnings
Planning
Plan in time for developing systems that will be used by many task items
Factor in learning may be required to develop these systems
At the end of the day, implementation was easier than expected once we were familiar with the tools
Technical
Angular, ASP.NET, Neo4J
rxjs
State management
Optimistic / Pessimistic Update Strategies

## Slide 6: Thank You
a.sia-miduskanich.com
github.com/MichaelDusk2361/INNO2_A-SIA